CHIRP.BET

Complete System Specification

Product · Engineering · Data · Business

Version 1.0 — March 07, 2026

Design-agnostic. This document covers everything EXCEPT visual design.

# Table of Contents

1. Product Definition

2. Target User & Market

3. Feature Specification

4. Edge Engine (Probability Model)

5. Data Sources & APIs

6. Static Data Files

7. API Endpoints

8. Database Schema

9. Authentication & Accounts

10. Tech Stack & Architecture

11. Deployment & Infrastructure

12. Alert System (Chirp Levels)

13. User Flows

14. Monetization & Pricing

15. Go-To-Market Strategy

16. Business Metrics

17. Legal & Compliance

18. Phased Roadmap

19. Existing Codebase (Chirpbot V1)

20. Refactor Plan (V1 → Chirp.bet)

21. MCP Tools & AI Workflow

22. Cost Breakdown

23. Decision Framework

# 1. Product Definition

What Chirp.bet Is

A real-time MLB over/under edge detection platform. It scans every live MLB game, combines six real-time factors into a multiplier-stack probability model, and surfaces actionable over/under edges ranked by statistical conviction — before sportsbook lines adjust.

One-Line Pitch

See the edge before the line moves.

What It Is NOT

Not a sportsbook. Not a picks service. Not a tout. Not multi-sport (MLB only for MVP). Not a social platform. Not financial advice. It is a data tool that surfaces statistical edges for entertainment and informational purposes.

Core Value Proposition

Sportsbooks give you odds. Action Network gives you trends. BallparkPal gives you weather. Nobody gives you a real-time, multiplier-stacked edge alert that combines ALL factors during a live game and tells you exactly WHY the edge exists. Chirp.bet does.

# 2. Target User & Market

Primary User Profile

| Attribute | Detail |
| --- | --- |
| Age | 25-45 |
| Gender | Primarily male (mirrors MLB betting demographic) |
| Behavior | Already bets MLB over/unders on FanDuel or DraftKings |
| Knowledge level | Intermediate+ baseball literacy — comfortable with ERA, ISO, park factors |
| Pain point | Watches games but can't track all factors simultaneously to spot edges |
| Device | Mobile-first — checks phone during games |
| Willingness to pay | $5-15/mo for an edge tool |
| Where they hang out | r/sportsbook, r/baseball, X baseball community, Discord betting servers |

Market Context

U.S. legal sports betting revenue: $14.7B in 2024. MLB is the third-most-bet sport behind NFL and NBA. Over/under (totals) is the second-most-popular bet type after moneyline/spread.

Competitive Landscape

| Competitor | What They Do | What They Miss | Our Advantage |
| --- | --- | --- | --- |
| FanDuel / DraftKings | Sportsbook + some data | No situational edge analysis | We tell you WHY the line is off |
| Action Network | Odds comparison, trends, articles | No real-time pitcher fatigue or wind | Live multiplier stack during games |
| BallparkPal | Weather + park factors | No batter/pitcher matchup, no live state | Full 6-factor engine in real-time |
| EvAnalytics | Advanced MLB models | Academic, not consumer-friendly | Clean UX, instant alerts, no PhD required |
| The Action Network Pro | Premium picks + data | $35.99/mo, broad sports | MLB-focused, cheaper, edge-specific |

# 3. Feature Specification

Core Features (MVP — Launch)

| Feature | Description | Priority |
| --- | --- | --- |
| Edge Detection Engine | 6-factor multiplier stack analyzing every live MLB game | P0 — Ship blocker |
| Chirp Alerts | Real-time alerts ranked Strong/Regular/Soft with edge % and factors | P0 — Ship blocker |
| Games List | Today's MLB schedule with live scores, diamonds, game status | P0 — Ship blocker |
| Calendar / Game Selection | Users select which games to track and receive alerts for | P0 — Ship blocker |
| Factor Breakdown | Expandable view showing WHY each edge exists (per-factor multipliers) | P0 — Ship blocker |
| O/U Line Display | Suggested over/under line per chirp | P0 — Ship blocker |
| Landing Page + Email Capture | Marketing page with waitlist signup | P0 — Ship blocker |
| Auth (Email + Password) | JWT-based login/signup | P0 — Ship blocker |
| Settings | Toggle chirp levels, push preferences, account info | P1 — Week 2 |
| History / Results | Past chirps with hit/miss record, P&L tracking | P1 — Week 2 |
| Onboarding | Team selection + alert preferences (3-step flow) | P1 — Week 2 |

Phase 2 Features (Month 2-3)

| Feature | Description |
| --- | --- |
| Push Notifications | Real-time push when chirps fire — mobile web or native |
| Custom Thresholds | Users set their own min edge % for alerts |
| Pre-Game Analysis | Edge projections before first pitch based on weather + lineup + park |
| Odds Comparison | Show current sportsbook lines vs chirp suggestion |
| Affiliate Links | Deep links to FanDuel/DraftKings for the specific game |
| Pro Tier | Paywall — unlimited history, push, custom thresholds |

Phase 3 Features (Month 4+)

| Feature | Description |
| --- | --- |
| Native iOS App | Swift/SwiftUI via Xcode + Claude Agent (when web product is validated) |
| Full RE24 Model | Complete Run Expectancy matrix replacing simplified engine |
| Pitch-Level Analysis | Individual pitch tracking for real-time velocity/movement changes |
| Social Sharing | Share chirp cards to X/Instagram |
| Leaderboard | User accuracy tracking and community ranking |
| Multi-Sport Expansion | Re-enable NFL, NBA using same architecture (infrastructure exists) |

# 4. Edge Engine (Probability Model)

Overview

The edge engine is a multiplier-stack model. Each of 6 factors produces a multiplier (1.0x = no effect, up to ~1.5x = strong effect). Multipliers are weighted and combined. A soft cap at 10% prevents runaway values. The final edge percentage determines the chirp level and direction (OVER or UNDER).

The 6 Factors

| Factor | Weight | Data Source | What It Measures | Range |
| --- | --- | --- | --- | --- |
| Batter Power | 0.35 | MLB API (ISO, HR, handedness splits) | Current batter's isolated power vs pitcher handedness | 1.0x - 1.5x |
| Pitcher Fatigue | 0.35 | MLB API (pitch count, velocity delta) | Pitch count, velocity drop from baseline, late innings | 1.0x - 1.5x |
| Wind | 0.40 | Open-Meteo + stadiums.json (cf_bearing) | Wind speed and direction relative to center field | 0.8x - 1.4x |
| Park Factor | 0.30 | park_factors.json | Stadium run environment (100 = league average) | 0.9x - 1.3x |
| Runner Situation | 0.25 | MLB API (runners on base, outs) | RE24 expected run matrix position | 1.0x - 1.4x |
| Temperature | 0.20 | Open-Meteo | Ball carry distance adjustment (baseline 72°F) | 0.9x - 1.2x |

Calculation Flow

Step 1: Fetch live game state from MLB API (batter, pitcher, count, runners, inning)

Step 2: Fetch weather from Open-Meteo using stadium coordinates

Step 3: Look up park factor from static data

Step 4: Calculate each factor's raw multiplier

Step 5: Apply weights to each multiplier

Step 6: Sum weighted multipliers to get raw edge

Step 7: Apply soft cap at 10% (diminishing returns above)

Step 8: Determine direction (OVER/UNDER) from dominant factor cluster

Step 9: Classify: 12%+ = Strong, 7-12% = Regular, 4-7% = Soft, <4% = No chirp

Step 10: Return edge object with percentage, level, direction, all factor breakdowns

Edge Direction Logic

OVER signals: Wind blowing out + high park factor + power batter + high temperature + pitcher fatigue + runners on base

UNDER signals: Wind blowing in + low park factor + contact/groundball pitcher + cold temperature + no runners + fresh pitcher

Direction is determined by which cluster of factors dominates. If factors conflict, the higher-weighted ones win.

Soft Cap Formula

If raw_edge > 10%: final_edge = 10% + (raw_edge - 10%) * 0.5

This prevents unrealistic edge values while still rewarding factor stacking.

Chirp Level Thresholds

| Level | Edge Range | Meaning | Expected Frequency |
| --- | --- | --- | --- |
| STRONG CHIRP | 12%+ | Multiple factors stacking hard — highest conviction | 1-3 per night across all games |
| CHIRP (Regular) | 7-12% | Solid edge worth acting on | 3-6 per night |
| SOFT CHIRP | 4-7% | Conditions developing, worth watching | 5-10 per night |
| No Chirp | <4% | No meaningful edge detected | Most game states |

Existing Implementation

Python: edge_engine.py — complete, tested with calibration scenarios

JavaScript: chirp-api/lib/edge-engine.js — complete port of Python version, ready for Node.js server

# 5. Data Sources & APIs

All data sources are FREE. No API keys required for MVP.

MLB Stats API

| Detail | Value |
| --- | --- |
| Base URL | https://statsapi.mlb.com |
| Auth | None required — public API |
| Rate limits | Reasonable use, no published limit |
| Data format | JSON |

| Endpoint | Returns | Cache TTL | Usage |
| --- | --- | --- | --- |
| /api/v1/schedule?sportId=1&date=YYYY-MM-DD | Today's MLB games, teams, status, scores, venue | 60 seconds | Games list, schedule |
| /api/v1.1/game/{gameId}/feed/live | Live game state: pitch data, runners, count, inning, outs, pitcher, batter | 10 seconds | Edge engine input |
| /api/v1/people/{playerId}/stats?stats=season&season=YYYY | Player season stats: AVG, ERA, ISO, HR, pitch count | 5 minutes | Batter/pitcher matchup data |

Open-Meteo Weather API

| Detail | Value |
| --- | --- |
| Base URL | https://api.open-meteo.com/v1/forecast |
| Auth | None required — free tier |
| Rate limits | 10,000 requests/day |
| Data format | JSON |

| Parameters | Returns | Cache TTL |
| --- | --- | --- |
| latitude, longitude, current_weather=true | Temperature (°C), wind speed (km/h), wind direction (degrees) | 5 minutes |

Conversions applied: km/h → mph (* 0.621371), °C → °F (* 9/5 + 32)

Existing Implementation

MLB client: chirp-api/lib/mlb-api.js — getSchedule(), getLiveGame(), getPlayerStats(), with in-memory caching

Weather client: chirp-api/lib/weather-api.js — getWeather(), getStadiumWeather(), with 5min cache

# 6. Static Data Files

stadiums.json

All 30 MLB stadiums. Used for weather lookups (coordinates) and wind calculations (cf_bearing).

| Field | Type | Example | Purpose |
| --- | --- | --- | --- |
| team_abbr | string | BOS | Lookup key |
| name | string | Fenway Park | Display name |
| lat | float | 42.3467 | Weather API latitude |
| lon | float | -71.0972 | Weather API longitude |
| cf_bearing | int (degrees) | 198 | Center field compass direction for wind calc |
| roof | string | open/retractable/dome | If dome/closed retractable, wind factor = 1.0 |
| elevation_ft | int | 20 | Altitude (affects ball carry) |
| capacity | int | 37755 | Stadium capacity |

Retractable/dome stadiums have cf_bearing = 0. When roof is closed, wind factor is neutralized to 1.0x.

park_factors.json

Park factors for all 30 stadiums. 100 = league average. Higher = more runs.

| Field | Type | Example | Purpose |
| --- | --- | --- | --- |
| team_abbr | string | BOS | Lookup key |
| overall | int | 104 | General run environment factor |
| hr | int | 112 | Home run factor |
| 2b | int | 108 | Doubles factor |
| 3b | int | 95 | Triples factor |
| bb | int | 101 | Walk factor |
| so | int | 98 | Strikeout factor |
| notes | string | Green Monster... | Scouting notes for display |

Both files are COMPLETE and ready to deploy. Location: chirp-api/stadiums.json, chirp-api/park_factors.json

# 7. API Endpoints

| Method | Path | Description | Auth | Status |
| --- | --- | --- | --- | --- |
| GET | /api/games | Today's MLB schedule. Optional ?date=YYYY-MM-DD | No | Built |
| GET | /api/games/:gameId | Live game state for specific game | No | Built |
| GET | /api/weather?team=BOS | Weather by team abbreviation | No | Built |
| GET | /api/weather?lat=X&lon=Y | Weather by coordinates | No | Built |
| GET | /api/edges | Run edge engine on ALL live games, return sorted by edge strength | No | Built |
| GET | /api/edges?gameId=X | Edge calculation for specific game | No | Built |
| GET | /api/edges?all=true | Include non-live games with pre-game analysis | No | Built |
| POST | /api/waitlist | Add email to waitlist. Body: { email: string } | No | Built |
| GET | /api/waitlist/count | Current waitlist count | No | Built |
| POST | /api/auth/register | Create account. Body: { email, password, name } | No | Exists in V1 |
| POST | /api/auth/login | Login. Returns JWT token | No | Exists in V1 |
| GET | /api/auth/me | Current user profile | JWT | Exists in V1 |
| GET | /api/settings | User settings (alert prefs, teams) | JWT | Exists in V1 |
| PUT | /api/settings | Update settings | JWT | Exists in V1 |
| GET | /api/alerts | All alerts for user (with polling) | JWT | Exists in V1 — needs refactor for chirps |
| GET | /api/alerts/stats | Alert statistics (counts, live games) | JWT | Exists in V1 |

The /api/edges endpoint is the CORE. It orchestrates the entire pipeline: fetches schedule → filters live games → runs edge engine per game → returns sorted results.

All 'Built' endpoints are in: chirp-api/app/api/*/route.js

All 'Exists in V1' endpoints are in the Chirpbot server/ directory.

# 8. Database Schema

ORM: Drizzle. Database: PostgreSQL (Replit-hosted or Neon).

Existing Tables (from Chirpbot V1 — keep as-is)

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, email, password_hash, name, role, created_at | User accounts |
| sessions | id, user_id, token, expires_at | JWT session management |
| settings | user_id, sport_preferences (json), notification_prefs (json) | User preferences |
| alerts | id, game_id, sport, type, message, confidence, priority, home_team, away_team, created_at | Generated alerts |
| games | id, game_id, sport, status, home_team, away_team, start_time, venue | Cached game data |

New Tables (Add for Chirp.bet)

| Table | Fields | Purpose |
| --- | --- | --- |
| waitlist | id (serial), email (unique), created_at (timestamp) | Landing page email capture |
| chirp_history | id, user_id, game_id, edge_pct (float), direction (OVER/UNDER), line (text), chirp_level (strong/chirp/soft), factors (jsonb), result (hit/miss/pending), actual_total (int), pnl (float), created_at | Track chirp accuracy and P&L |
| user_teams | user_id, team_abbr | Teams user selected in onboarding (for prioritized alerts) |
| user_alert_prefs | user_id, strong_enabled (bool), chirp_enabled (bool), soft_enabled (bool), push_enabled (bool), sound_enabled (bool) | Granular alert preferences |

The chirp_history.factors column stores the full factor breakdown as JSONB — allows querying which factors contribute most to hits vs misses.

# 9. Authentication & Accounts

MVP Auth System

| Component | Implementation |
| --- | --- |
| Method | Email + password (no OAuth for MVP) |
| Password storage | bcrypt hash, never plaintext |
| Session | JWT tokens, stored in httpOnly cookies |
| Token expiry | 7 days, refresh on activity |
| Protected routes | Middleware checks JWT on /api/* routes that require auth |
| Admin | Role-based — admin users redirected to admin panel (exists in V1) |

User Tiers

| Tier | Price | Limits | Features |
| --- | --- | --- | --- |
| Free Beta | $0 | See today's chirps, 3 history entries | All chirp levels, basic alerts, settings |
| Pro (Phase 2) | $9.99/mo | Unlimited | Full history, push notifications, custom thresholds, pre-game analysis, priority support |

Payment processor: Stripe (Phase 2). No payment processing needed for free beta launch.

# 10. Tech Stack & Architecture

Frontend

| Technology | Version | Purpose |
| --- | --- | --- |
| React | 18+ | UI component library |
| TypeScript | 5+ | Type safety |
| Vite | 5+ | Build tool, dev server, HMR |
| Tailwind CSS | 3+ | Utility-first styling |
| shadcn/ui | Latest | Component library (Button, Card, Badge, Tabs, Toast, Toggle, etc.) |
| Wouter | Latest | Client-side routing (lightweight alternative to React Router) |
| React Query (TanStack) | 5+ | Data fetching, caching, polling |
| Lucide React | Latest | Icons |

Backend

| Technology | Version | Purpose |
| --- | --- | --- |
| Node.js | 18+ | Runtime |
| Express | 4+ | HTTP server and API routing |
| TypeScript | 5+ | Type safety |
| Drizzle ORM | Latest | Database queries, schema management, migrations |
| PostgreSQL | 15+ | Primary database |
| bcrypt | Latest | Password hashing |
| jsonwebtoken | Latest | JWT token generation and verification |
| express-session | Latest | Session management |

Shared

| Technology | Purpose |
| --- | --- |
| TypeScript types | Shared between client and server via /shared directory |
| Drizzle schema | Single source of truth for database schema |

Architecture Pattern

Monorepo structure:

/client — React frontend (Vite)

/server — Express backend (API routes, edge engine, auth)

/shared — Types, schemas, utilities shared between client and server

/scripts — Utility scripts (monitoring, data processing)

/public — Static assets

# 11. Deployment & Infrastructure

| Service | Purpose | Cost |
| --- | --- | --- |
| Replit Core | Hosting, always-on, PostgreSQL, auto-deploy from GitHub | $25/mo |
| Domain (chirp.bet) | Custom domain pointed to Replit | $1/mo (or included) |
| GitHub | Source control, CI via GitHub Actions (optional) | Free |
| MLB Stats API | Game data | Free |
| Open-Meteo | Weather data | Free |
| Neon (optional) | External PostgreSQL if Replit DB insufficient | Free tier available |

Deployment Flow

1. Developer pushes to GitHub (main branch)

2. Replit auto-pulls from GitHub

3. Replit runs npm install + npm run build

4. Replit starts the server (npx tsx server/index.ts)

5. App is live at chirp.bet

Environment Variables

| Variable | Required | Example |
| --- | --- | --- |
| DATABASE_URL | Yes | postgresql://user:pass@host:5432/dbname?sslmode=require |
| SESSION_SECRET | Yes | chirpbet-prod-secret-[random-string] |
| JWT_SECRET | Yes (if separate from session) | [random-64-char-string] |
| NODE_ENV | Yes | production |
| PORT | No (default 3000) | 3000 |

Monitoring

keep-alive.js — Pings the server every 5 minutes to prevent Replit sleep

monitor.sh — Health check script

Server logs include: game state polling, alert generation, API errors

# 12. Alert System (Chirp Levels)

How Chirps Work

1. Server polls MLB API every 10 seconds for live game state changes

2. On each poll, edge engine runs against current game state

3. If edge >= 4%, a chirp is generated with level, factors, and direction

4. Chirp is stored in database and pushed to connected clients via React Query polling

5. Client polls /api/edges every 30 seconds (live games) or 60 seconds (pre-game)

Chirp Object Structure

| Field | Type | Example |
| --- | --- | --- |
| id | string | c1-20260325-NYY-BOS-T6 |
| level | enum | strong ¦ chirp ¦ soft |
| edge_pct | float | 14.2 |
| direction | string | OVER |
| line | string | OVER 8.5 |
| game_id | string | MLB game ID from API |
| away_team | string | NYY |
| home_team | string | BOS |
| away_score | int | 4 |
| home_score | int | 2 |
| inning | int | 6 |
| top_of_inning | bool | true |
| outs | int | 1 |
| bases | bool[3] | [true, false, true] (1st and 3rd) |
| batter | object | { name, avg, iso, hr, handedness } |
| pitcher | object | { name, era, pitch_count, velo_delta } |
| wind | object | { direction: 'out', mph: 14 } |
| temperature | string | 72°F |
| venue | string | Fenway Park |
| park_factor | int | 104 |
| factors | array | [{ name, multiplier, pct, detail }] |
| timestamp | datetime | 2026-03-25T23:15:00Z |

Chirp Lifecycle

Created: When edge engine detects >= 4% edge on a game state change

Updated: Edge may strengthen or weaken as game state changes — chirp updates in real-time

Expired: When the at-bat/situation resolves (next batter, inning change)

Resolved: After game ends — marked as 'hit' or 'miss' based on actual total vs line

# 13. User Flows

Flow 1: New User (Landing → First Chirp)

1. User lands on chirp.bet

2. Sees hero + 'Start Finding Edges' CTA

3. Enters email → added to waitlist (or signs up if auth is live)

4. Onboarding: picks teams → sets alert preferences → confirmation

5. Redirected to Calendar page → sees today's games

6. Taps games to track → selected games show 'TRACKING'

7. Switches to Alerts tab → sees chirps for tracked games

8. Taps a chirp → sees factor breakdown + O/U line

Flow 2: Returning User (Game Night)

1. Opens app during live games

2. Calendar shows live games with scores and edge badges

3. Switches to Alerts → chirps ranked by conviction

4. Strong chirp fires → user sees edge %, factors, line

5. User makes their own decision based on the data

6. After game: History tab shows if chirp was a hit or miss

Flow 3: Checking Results (Morning After)

1. Opens app next morning

2. Goes to History tab

3. Sees last night's chirps with actual results

4. Green = hit, Red = miss

5. Running stats: hit rate, record, P&L

# 14. Monetization & Pricing

Phase 1: Free Beta (Months 1-2)

Goal: 100 users. Validate demand. Collect feedback.

Revenue: $0. Cost: ~$26/mo.

Phase 2: Freemium (Months 3-4)

Free tier: Today's chirps only, 3 history entries, no push.

Pro tier: $9.99/mo — unlimited history, push notifications, custom thresholds, pre-game analysis.

Payment: Stripe Checkout → monthly subscription.

Target: 50 Pro subscribers = $500 MRR.

Phase 3: Scale (Months 5+)

Affiliate revenue: Deep links to sportsbooks. Typical CPA = $200-500 per new depositing customer. Even 5 referrals/month = $1,000-2,500.

Sponsored insights: Data providers pay for placement (weather data, odds feeds).

Target: 200 Pro subscribers + affiliate = $3,000+ MRR.

Break-Even Analysis

Monthly costs: ~$70-100 (Replit + domain + Claude Code usage)

Break-even: 10 Pro subscribers at $9.99 = $99.90/mo

Profitability: 20+ Pro subscribers

# 15. Go-To-Market Strategy

Launch Date: March 25, 2026 (MLB Opening Night — NYY vs SF on Netflix)

Pre-Launch (Now → March 25)

1. Land landing page with email capture

2. Post 'building in public' content on X — screenshots, edge examples from spring training data

3. Join 3-5 sports betting Discord servers, participate genuinely

4. Target: 200 waitlist emails before Opening Day

Launch Week (March 25-31)

1. Email waitlist: 'We're live. Opening Night NYY vs SF — watch the edges.'

2. Post live chirp screenshots during Opening Night game on X, Reddit, Discord

3. r/sportsbook 'I built this' post with honest description and screenshots

4. DM 20 people who actively discuss MLB betting on X

Month 1 (April)

1. Post chirp results every morning — '🦗 CHIRP RESULTS: 5-2 last night, +$315'

2. Record YouTube video: 'How I built an MLB edge detector'

3. Engage with every user who gives feedback — DM, reply, fix their issues

4. Target: 100 active users by April 30

Month 2 (May)

1. Flip on Pro tier ($9.99/mo)

2. Free tier sees today's chirps only, Pro gets history + push + custom thresholds

3. Target: 20 Pro subscribers by May 31

Channels (All $0 Budget)

| Channel | Effort | Expected Impact |
| --- | --- | --- |
| X / Twitter | 30 min/game night — live chirp screenshots | Highest reach, baseball community is active |
| Reddit (r/sportsbook, r/baseball) | 2 hrs/week — genuine participation + launch post | High credibility if authentic |
| Discord betting servers | 1 hr/game night — share edges in real-time | Direct conversion, builds trust |
| YouTube | 3-4 hrs for first video | Long-term content marketing, compounds over time |
| Direct DMs | 1 hr total — 20 targeted DMs | Highest conversion rate per contact |

# 16. Business Metrics

| Metric | Phase 1 Target | Phase 2 Target | How to Measure |
| --- | --- | --- | --- |
| Waitlist signups | 200 emails | N/A | /api/waitlist/count |
| Daily active users | 30 | 100 | Auth sessions per day |
| Chirps viewed per session | 5+ | 8+ | Client-side event tracking |
| Session duration | 3+ minutes | 5+ minutes | Analytics |
| Games tracked per user | 3+ | 5+ | user_teams table count |
| Free → Pro conversion | N/A | 10-15% | Stripe subscription count / total users |
| Monthly churn (Pro) | N/A | <8% | Stripe cancellations |
| Edge accuracy (hit rate) | 55%+ | 58%+ | chirp_history results |
| Average edge on hits | 8%+ | 9%+ | chirp_history analysis |
| NPS score | 30+ | 40+ | In-app survey (Phase 2) |

The single most important metric at launch: Do people come back the next game night?

# 17. Legal & Compliance

Required Disclaimers (must appear on every page)

'Chirp.bet is for entertainment and informational purposes only. It does not constitute financial or gambling advice. Past edge accuracy does not guarantee future results. Please gamble responsibly.'

Gambling Helpline (required in most states)

'If you or someone you know has a gambling problem, call 1-800-GAMBLER.'

Terms of Service (required before launch)

Must cover: no guarantee of accuracy, user assumes all risk, data provided as-is, service may be interrupted, age requirement (21+ in most betting states).

Privacy Policy (required before launch)

Must cover: email collection, cookie usage, no sale of personal data, data retention policy.

MLB Data Usage

The MLB Stats API is publicly accessible but MLB owns the data. We're displaying publicly available statistics with our own analysis layer on top. This is standard practice (same as ESPN, Action Network, etc). Do not scrape or redistribute raw data.

State Restrictions

Chirp.bet is NOT a sportsbook and does not take bets, so it is legal in all states. However, affiliate links (Phase 3) must comply with each state's gambling advertising regulations.

# 18. Phased Roadmap

NOW → MARCH 25 (18 days): SHIP MVP

Week 1: Wire edge engine into server, update design tokens, deploy landing page with email capture

Week 2: Build chirps screen + games screen with real data, test with spring training games

Week 3: Bug fixes, polish, deploy final build, send to first users

March 25: LIVE for Opening Night (NYY vs SF on Netflix)

APRIL (Month 1): FREE BETA

Target: 100 users

Focus: Post live results daily, collect feedback, fix top 3 issues weekly

Build: History screen, onboarding flow, settings page

MAY (Month 2): MONETIZE

Target: 20 Pro subscribers

Focus: Flip on Pro tier, free tier limitations, push notifications

Build: Stripe integration, push notification system, custom thresholds

JUNE-JULY (Months 3-4): SCALE

Target: 100 Pro subscribers, $1,000 MRR

Focus: Affiliate links, content marketing, accuracy optimization

Build: Odds comparison, pre-game analysis, social sharing

AUGUST+ (Months 5+): EXPAND

Consider: Native iOS app (Xcode + Claude), NFL expansion (September), full RE24 model

Decision based on: user feedback, revenue, retention data

# 19. Existing Codebase (Chirpbot V1)

Repo: github.com/CaptKam/Chirpbot — 3,613 commits, deployed on Replit

What Exists and Works

| System | Status | Keep/Modify |
| --- | --- | --- |
| Auth (JWT) | Working — login, signup, protected routes, admin | KEEP as-is |
| Database (Drizzle + PostgreSQL) | Working — users, sessions, settings, alerts, games | KEEP + add new tables |
| React Query data fetching | Working — polling, caching, mutations | KEEP as-is |
| Bottom navigation | Working — mobile nav component | MODIFY labels/icons |
| shadcn/ui components | Working — full component library configured | KEEP as-is |
| Tailwind + PostCSS | Working — build pipeline configured | MODIFY tokens only |
| Vite build system | Working — dev server, HMR, production build | KEEP as-is |
| Replit deployment | Working — always-on, auto-deploy, keep-alive | KEEP as-is |
| Multi-sport alert engine | Working — but only MLB is enabled | REPLACE with edge engine |
| Sport tabs / multi-sport UI | Working — but sports toggled off except MLB | LEAVE dormant |
| Telegram integration | Working — sends alerts to Telegram | DEFER to Phase 2 |
| Admin panel | Working — admin dashboard at /admin-panel | KEEP, deprioritize |
| Calendar page | Working — multi-date, multi-sport, game cards | SIMPLIFY for MLB-only |
| Alerts page | Working — sport-filtered alert feed with polling | REFACTOR for chirps |
| Landing page | Working — but has fake urgency (countdowns, fake scarcity) | REPLACE entirely |
| Settings page | Working — sport-specific preferences | SIMPLIFY for chirp prefs |

# 20. Refactor Plan (V1 → Chirp.bet)

STRATEGY: Don't rebuild. Layer new systems on top of working infrastructure.

Step 1: Add Edge Engine to Server

Port edge-engine.js → server/lib/edge-engine.ts (TypeScript)

Port mlb-api.js → server/lib/mlb-api.ts

Port weather-api.js → server/lib/weather-api.ts

Add stadiums.json and park-factors.json to shared/data/

Create /api/edges endpoint

Step 2: Update Frontend Pages

Calendar → Game selection with tracking checkboxes

Alerts → Chirps feed with scoreboard strip, filter bar, chirp cards

Landing → Honest email capture, no fake urgency

Settings → Chirp level toggles, notification preferences

Bottom nav → Calendar | Alerts | + (FAB) | Games | Settings

Step 3: Rebrand

App name: ChirpBot → Chirp.bet

Terminology: Alerts → Chirps, Notifications → Chirps, Confidence → Edge %

Routes: /dashboard → /calendar, /alerts → /chirps

Step 4: Add New Database Tables

waitlist, chirp_history, user_teams, user_alert_prefs

Step 5: Deploy + Test

Push to GitHub, let Replit auto-deploy, test with spring training data, send to 5 beta users

# 21. MCP Tools & AI Workflow

Claude Code CLI is the primary development tool. MCPs extend its capabilities.

| Tool | What It Does | When to Use | Cost |
| --- | --- | --- | --- |
| Claude Code CLI | Agentic coding in terminal — reads/writes files, runs commands, manages git | Every coding session | Included in Claude Pro ($20/mo) |
| GitHub MCP | Git operations without browser — branch, commit, PR, merge, issues | Every commit/push/PR | Free |
| 21st.dev Magic | Generates polished React components from natural language | When building new UI components from scratch | Free tier |
| Nano Banana | Image generation in terminal | Landing page hero, social assets, app screenshots | ~$0.05/image |
| UI UX Pro Max | Background design intelligence — contrast checks, spacing, palettes | Runs automatically during UI work | Included with install |
| Xcode MCP | Connect Claude Code to Xcode for native iOS development | Phase 3 only — when building native app | Free (requires Xcode) |

Model Selection (Cost Optimization)

| Task | Model | Why |
| --- | --- | --- |
| Complex multi-file refactors | Opus | Needs deep reasoning across files |
| Building components, routine coding | Sonnet (80% of work) | Follows specs well, 5x cheaper |
| Simple edits, CSS tweaks | Sonnet | Doesn't need heavy reasoning |
| Product strategy, business planning | Opus (with Claude.ai) | Needs judgment and context |

RULE: Use /model sonnet in Claude Code for 80% of work. Switch to Opus only when Sonnet fails.

# 22. Cost Breakdown

Monthly Operating Costs

| Expense | Cost | Notes |
| --- | --- | --- |
| Replit Core | $25/mo | Hosting, always-on, PostgreSQL |
| Domain | $0-1/mo | chirp.bet |
| Claude Pro (for Claude.ai planning) | $20/mo | Conversations with me |
| Claude Code usage (Sonnet-heavy) | $20-50/mo | Development — use Sonnet to keep low |
| MLB Stats API | Free | No key required |
| Open-Meteo | Free | No key required |
| GitHub | Free | Public repo |
| Nano Banana | $1-3/mo | 10-50 images as needed |
| TOTAL | $67-99/mo |  |

Break-even: 10 Pro subscribers at $9.99/mo = $99.90

Profitable: 20+ Pro subscribers

Where NOT to Spend

No paid ads until 50+ organic users

No custom email service (use Gmail)

No analytics platforms (React Query devtools + console.log)

No paid design tools (Stitch is free, Claude Code builds components)

No paid APIs until free ones prove insufficient

# 23. Decision Framework

What Kameron Decides (Human Judgment)

• Product direction — what to build next, what to cut

• User conversations — who to reach out to, what to ask

• Pricing decisions — when to charge, how much

• Brand voice — how Chirp.bet talks to users

• Go/no-go on shipping — when it's good enough to deploy

• Design feel — 'this doesn't feel right' is valid and actionable

What Claude Code Decides (Technical Execution)

• Code architecture — file structure, component patterns, API design

• Bug fixes — find and fix without asking

• Refactoring — clean up code, optimize performance

• Dependency management — package choices, version updates

• Database schema implementation — create tables, write migrations

• Git workflow — branching, PRs, commits via GitHub MCP

What Claude.ai (Me) Helps With (Strategic Planning)

• Product roadmap and prioritization

• Business plan and monetization strategy

• Spec writing and documentation

• Code review when files are shared

• Helping decide WHAT to build and WHEN

• Calling out avoidance patterns

GUARDRAIL 1: If Kameron starts a new design iteration when current work isn't deployed → push back: 'Should we ship what we have first?'

GUARDRAIL 2: If Kameron asks for infrastructure/tooling/organization work → ask: 'Does this directly lead to a user seeing the product?' If not, defer.

GUARDRAIL 3: Every decision should be filtered through: 'Does this get us closer to a paying user by May 1?'